A Web Based Genealogy System

Matthew A Page

CS470 – Senior Project Write-up

December 11, 2002

Table of Contents

Abstract	1

1. Introduction	1

2. Project Overview	1

2.1 Data Files	1

2.2 Existing Process	2

3. Project Requirements	2

3.1 Functional Specifications	2

3.2 System Specifications	2

4. System Design	3

4.1 Design Methodology	3

4.2 User Interface Design	3

4.3 Data Structures	4

4.4 System Architecture	4

4.5 System Security	4

5. Software Development Process	4

5.1 – Testing and Debugging	5

5.2 – Work Breakdown	5

6. Results	6

6.1 Final Program	6

6.2 Future Steps	13

7. Summary and Conclusions	13

Appendix A  - Table Definitions	15

Appendix B - Code Listing	16

# Abstract

Genealogy, or family history, is the study of one’s ancestry.  For various reasons, many people in the world enjoy the study of genealogy.  It can be difficult to share one’s findings with other people and to verify that any given information is accurate.  This project was developed to aid in the study of genealogy by using the web to make collaboration easier.

# 1. Introduction

This project is being developed for my wife, Wendy Page.  Wendy has had an interest in genealogy for many years and is exploring both her side of our family and mine.  She has taken a few of our family lines back to the 7th century and is now trying to verify the accuracy of the data.  As both her family and mine are also interested in genealogy, she decided to gather all of the data from both sides of the family and compile it into one source.

Wendy asked me to help her come up with a way to make it easier for our relatives to collaborate with her so that they could see what data she already has and contribute their own data.  The final goal is to share the same verified data to eliminate duplicate work.

# 2. Project Overview

The goal of this project is to develop a dynamic web based application that will allow other people to view genealogy data that is currently in the system and allow them to upload data to be added to the system.

The scope of this project is to be a web display and entry tool.  It is not intended to verify or to interpret the data, and as such, this report is limited to the technical details of the system itself.

## 2.1 Data Files

The genealogical data for this project will be stored in a database.  Data will be entered into this database in one of two ways.  First, the administrator will be able to import Gedcom 6.0 file format files and second, either the administrator or the user will be able to enter names one at a time through a web graphical user interface.

Gedcom (GEneological Data COMmunication) is the standard specification for the exchange of genealogical data in the majority of the genealogical community.  Currently, Gedcom 5.5 is the standard Gedcom file format.  6.0 has been submitted to the standards committee, but it has not been accepted yet.  I chose to use Gedcom 6.0 because I feel that it will become the standard at about the same time that version 2 of this system is complete.  Gedcom defines the standard syntax for encoding genealogical data such as births, deaths, marriages, baptisms, christenings and other such events.

## 2.2 Existing Process

There are many tools for genealogical research, both online and off, but currently there aren’t any that offer the degree of flexibility to import and display data on the web that Wendy would like.

# 3. Project Requirements

The requirements set forth by Wendy for this project were fairly general.  She did not have an exact product in mind, but had a general idea of what she wanted the product to do.    Due to this gray area, I expressed the requirements in English rather than in a more formal method.  A danger of this method is that the requirements are likely to change before the project is completed, but in this case, this was not a problem.  I worked with the client often to ensure the final product met all of her requirements and only used a little bit of the time that I had allocated in my project plan for refinement.

## 3.1 Functional Specifications

The system must be able to distinguish between different users and give each a variable level of security that has been predefined for them.  Due to the nature of the information in the Gedcom files, personal information is available for living people and this information must be protected from general viewing.

The system must allow an administrator to:

- Create, edit and delete users

- Add, edit, and delete genealogical data, such as names, dates of birth and relationships between different people

- Import Gedcom 6.0 files

- Approve data additions made by users

The system must allow a user to:

- Add, view, and modify current genealogical data

- Send Gedcom files to admin for import

## 3.2 System Specifications

The system will run on any PHP enabled web server with a MySQL database backend.  The client will be any later generation web browser such as Internet Explorer 5.5 or later or Mozilla, with a screen resolution of at least 800 by 600 pixels.

# 4. System Design

I used PHP as my server side scripting language.  Therefore, an object-oriented design was possible, but not necessary in this case.  I did use aspects of object oriented programming in the Gedcom XML import, but overall, my project is not object oriented.

## 4.1 Design Methodology

I chose to use the fusebox design methodology to build the website.  Fusebox gives the site a logical structure, and I found that I was more able to concentrate on what I was going to put on the website rather than how I was going to put it there.  The basic idea behind fusebox is that the website has one central entry point for all URLs within that site.  For example, on my site, I used index.php as the central entry point.  All URLs in the site point to index.php.  Each URL has a ‘fuseaction’ that tells fusebox what it needs to do.  For example, to view the search page, the URL would be index.php?fuseaction=user.search  Because of the nature of the single entry point, security in fusebox is also easier to implement and maintain.  Unauthorized users can’t use fuseactions that they don’t have access to.  Fusebox will also make it easy to maintain a consistent look and feel to the site.

## 4.2 User Interface Design

The website has a static header and sidebar.  The rest of the webpage varies depending on the user’s access rights and what links they have clicked.  Figure 1 shows the homepage for my site.  The toolbar underneath the main title is the main navigation for the site.  The available options change depending on whether the user has logged in, and whether or not the user has ‘admin’ privileges.

Figure 1 – GenTree Home Page

## 4.3 Data Structures

The data structures used in this project are relatively simple.  The database design schema is based on the Gedcom specification with a few administration fields to keep track of valid usernames and passwords, whether restricted information for a particular person is allowed on the web, and security levels given to a person.  The Document Type Definition for the XML Gedcom standard has been included at the end of this document.  There are 5 tables that make up the genealogy database; tblUser, tblPerson, tblFamily, tblFileUploads, and tblUserRequests.  See appendix A for a brief description of each table and the fields in that table.

I use a simple array to represent the tree structure used to display the hierarchical ancestry in the tree.php file.  There are (2n)-1 elements in the array where n is the depth of the tree.  Each node i has parents 2i+1 and 2i+2.

In the Gedcom file import, I create two classes, people and family, to store the information from the Gedcom file before I insert it into the database.  The data in the Gedcom file is interwoven in such a way that I have to parse the entire file before I can be sure that the data that I enter into the database is complete.

## 4.4 System Architecture

The overall system is composed of a MySQL database, and a PHP driven website to connect the requests of the user to the database.

## 4.5 System Security

The security for this site is based on a username and password combination that will be unique to each user.  The major security levels and what that person will be able to see and do are shown in the table below.

| Security Level | Will be able to - |
| --- | --- |
| Anonymous | See unrestricted data, request access |
| User | See unrestricted data, submit, edit their own submissions, can see restricted data for information they submit |
| Admin | Can see all data, can submit data, can approve data submissions, can add users, can edit all data, can delete users |

# 5. Software Development Process

Due to the somewhat vague requirements of this project, I used the prototyping development methodology.  I implemented an initial prototype, showed it to the client, gathered new requirements, designed and implemented them, showed the client the new prototype, and continued refining the product until it met the client’s needs.

## 5.1 – Testing and Debugging

I spent a good deal of time at each step of the development process testing the added functionality to make sure it worked and that I hadn’t broken the system.  Early in the development process, the nature of the bugs was a lack of knowledge on my part about the intricacies of PHP.  As I became more familiar with PHP, these types of bugs became less problematic.

The most annoying of the bugs that I’ve found have been due to inconsistencies with table and layer placement depending on the browser used.  For the most part, however, these problems have been easy to take care of.

I didn’t have a set course of routines that I would run to test the system at every step of the process.  I would generally test to make sure that the current module that I was working on performed as expected.  I tested the module in place and made sure that I could access the module and would get correct results.  When all of the major building blocks were in place, I started testing the system as a whole.  In doing this, I discovered some navigation issues that I didn’t see in my earlier unit testing.  The most conspicuous error was that once a person navigated away from the home page, there was no way to get back.  I fixed this problem by adding a ‘toolbar’ from where all navigation takes place.

## 5.2 – Work Breakdown

The Gantt charts in figures 2 and 3 show the anticipated and actual work schedule respectively.  As you can see, the overall project length was close to the same in each chart but many of the tasks took considerably less time than I had anticipated.  This was good because I overestimated how much time I would be able to give this project per week.  You will also note that I tended to work in spurts.  I believe that this is the way I have always developed, but have never noticed before because I have never kept track.  I hope that I will be able to use this knowledge to improve my time management techniques so that I will be able to work more steadily and consistently.

Figure 2 – Anticipated Work Schedule

Figure 3 – Actual Work Schedule

# 6. Results

The genealogy web site version 1 was completed on time.  The website has not yet gone public.  It wouldn’t be productive for the site to be available before the Gedcom 6.0 has become the standard.  I anticipate that version 2 of this project will include provisions to import Gedcom 5.5 and Gedcom 6 files.  Until then, I will continue to improve the website and add more features as described in section 6.2 to make the user experience better as well as ease the burden of the system administrator.  Overall Wendy has been pleased with the product and looks forward to continued development.

## 6.1 Final Program

Several screenshots of the final program are shown below.  Figures 4-6 depict the anonymous homepage, the logged in user homepage and the admin user homepage respectively.

Figure 4 - Anonymous users Homepage

Figure 5 - User Home Page

Figure 6 - Admin Home Page

Figure 7 and 8 depict the process a user would go through to request a new account.

Figure 7 - Create new Account Step 1

Figure 8 - Create New Account Step 2

Figure 9 and 10 show the new user login screen.

Figure 9– User Logging in Step 1

Figure 10 - User Logging in Step 2

Figure 11, 12 and 13 show the data entry screens for a new person as well as a new family and how to get to the data entry screens.

Figure 11 - Add Marriage data

Figure 12 - Marriage Information Entry Screen

Figure 13 - Create new Person

Figure 14 and 15 show the personal information for a person and that same persons family information.

Figure 14 - Individual Personal Information

Figure 15 - Family Information

Figure 16 depicts the admin approval screen.  This is the screen where a system administrator can approve new people and family data, add new users, and upload Gedcom files.

Figure 16 - Admin Approval Screen

And finally, Figure 17 depicts the tree view of the genealogical data.

Figure 17 - Tree View of Genealogical Data

## 6.2 Future Steps

The success of this application has prompted Wendy to ask for a few more items to be added.  The first is to be able to tie pictures into the website not just to make it more interesting but as part of the data verification.  For example, if a user were to attach a scanned copy of a birth certificate, it would go a long way to substantiating the date of birth for a particular person.  She would also like the system to automatically email a person once she has approved their username/password combo as well as any data they submit.  I have already mentioned others such as being able to import Gedcom 5.5 as well as Gedcom 6 files.  It was not required for this project, but I would also like to add full Gedcom 6.0 support.  Currently, the import routine will only pull information for people and marriages.  The Gedcom specification supports much greater diversity, such as adoptions, christenings, baptisms and other such information.  The addition of these new elements will be taken care of on an available-time basis.

# 7. Summary and Conclusions

This project is being developed using PHP and MySQL for Wendy Page with the goal of making it easier for Wendy to share the genealogical research she has done.  The project was completed successfully and on time.  Through the use of the prototyping methodology, the client was able to give input continuously throughout the development process.  The product met the requirements set forth by Wendy and she would like to expand the capabilities of the product in the future.

Overall, this project has been fun and valuable to me as a programmer.  I was able to better my skills in PHP web development and in the use of the MySQL relational database management system.  My appreciation for the fusebox architecture also grew during development of this system.  By having a ‘real’ client, who expects to be able to use this product for what it is intended for, I found that I cared more about making it work well and be pretty than I would for just a standard academic exercise.

# Appendix A  - Table Definitions

| Table Name - tblPerson |  |  |
| --- | --- | --- |
| Field Name: |  | Type of Field |
|  | ID | Int(11) |
|  | familyIDchild | Int(11) |
|  | name | Varchar(20) |
|  | gender | Char(2) |
|  | SSN | Varchar(10) |
|  | Deceased | Tinyint(1) |
|  | mother | Int(11) |
|  | father | Int(11) |
|  | DOB | Date |
|  | Baptism | Date |
|  | christening | Date |
|  | death | Date |
|  | approved | Tinyint(1) |
|  | dateCreated | Date |
|  | submitter | Int(11) |
| Table Name - tblFamily |  |  |
|  | ID | Int(11) |
|  | husbID | Int(11) |
|  | wifeID | Int(11) |
|  | marriageDate | Date |
|  | divorceDate | Date |
|  | submitter | Integer (11) |
|  | approved | Tinyint (1) |
|  | dateCreated | Date |
| Table Name - tblUser |  |  |
|  | ID | Int(11) |
|  | username | Varchar(20) |
|  | password | Varchar(20) |
|  | email | Varchar(50) |
|  | admin | Tinyint(1) |
|  | dateCreated | date |
|  | createdBy | Int(11) |
| Table Name - tblFileUploads |  |  |
|  | ID | Int(11) |
|  | request | Varchar(20) |
|  | submitter | Int(11) |
|  | handled | Tinyint(1) |
|  | comments | Varchar(250) |
|  | dateCreated | date |
|  | fileName | Varchar(100) |
| Table Name - tblRequests |  |  |
|  | ID | Int(11) |
|  | request | Varchar(20) |
|  | submitter | Int(11) |
|  | handled | Tinyint(1) |
|  | email | Varchar(30) |
|  | username | Varchar(20) |
|  | password | Varchar(20) |
|  | comments | Varchar(250) |
|  | DateCreated | Date |

# Appendix B - Code Listing