CS470 Project Proposal – Summer Semester 2002 – Robert Buchanan

Implementation of Fish Tracking Algorithms
for the SF2000 Broadband Sonar.

Introduction:

I intend to implement and integrate target (fish) tracking functionality into Scientific Fishery System’s (SciFish) SF2000 Broadband Sonar.  Tracking results will be displayed in real time.  Two tracking algorithms will be implemented:  α/β and Multi-Hypothesis Tracking (MHT).  There are several challenges associated with integration of the tracking algorithms, but these a surmountable.  Standard software tools will be used for development, project management and testing.

Body:

Market and Motivation

The SF2000 is currently being marketed towards the scientific and resource management communities.  Current, hydro-acoustic methods can be problematic for enumerating dense schools of fish in riverine conditions.    The following chart shows how the error rate for a narrowband sonar rapidly increases with the flow of fish.

The current version of the SF2000 is potential much more accurate than the narrowband sonar because it is less susceptible to acoustic shadowing, but shadowing isn’t the only source of enumeration errors.   It is crucial that we do not over count a fish that is detected several times, as it moves through the beam.  The ability to track, and discriminate targets as they move through the sonar beam is required to obtain accurate and precise fish counts.

# The Goal

The results of the tracking algorithm(s) will be displayed in real time on the sonar’s main display.  The visual conventions that will be used to display individual tracks still need to be defined and specified.  It may also be necessary to be able to change the tracking algorithm on the fly.

I plan to implement the α/β tracer first, since it is relatively simple and straightforward.  Once the alpha/beta algorithm is largely functional a second multi-hypothesis tracker (MHT) will also be implemented.

# Implementation

This implementation will require modifying the current software’s echogram class and the creation of several new forms and subroutines.  The exact integration points, for the new functionality, still need to be determined.  (This is one of the first tasks that I need to accomplish.)  With regards to the tracker and new functionality, one can distil the problem down into four basic task areas:

- The tracking algorithm and displays accept parameters and settings from the user.

- Echo data is processed into tracks.

- The results of tracking (tracks) are displayed.

- Storage of results.

Development Flowchart

The development process can be broken down into the following flowchart.  I expect to finish the planning phase by the beginning of June.  The coding phase will consume the remainder of June and most of July.  Expect to complete most or all of the testing phase by the end of the summer semester.  Finalization of the will likely be completed in the fall.  Therefore, my CS 470 project will probably be limited to the first three development phases.  Extensive testing and the development of user documentation exceed the limits of what can be accomplished during the summer semester.

Project Challenges

This project presents a number of potential challenges that should be mentioned.  I have tabulated four of the most significant challenges and the actions that I have or will take to address them:

| Challenge | Actions |
| --- | --- |
| The current software for the SF2000 is designed for a single beam sonar. By the end of the year, we will also be moving to a second multi-beam sonar. My implementation needs to be able to accommodate this transition. | We are setting up policies and procedures to ensure good communication between hardware and software teams. We are accelerating the timetable for software development so that much of the software will already be finished prior to development of the hardware. |
| Other programmers will also be making changes to some of the same sections of code that I will be working on. (We will need to plan and communicate accordingly.) | We will be using MS SourceSafe as a tool. All changes are submitted to formal review by everyone who is, or will be, working on the software team. |
| Information overload is a potential usability problem. | I am currently attempting to define how, and when target tracks should be displayed. Mockups of potential displays will be created and the result presented for approval to the hardware team. |
| Some of the project deadlines are ambitious. | I have begun reorganizing my plans for the summer so that I can spend up to 45 hours per week at SciFish. I recently changed my living arrangement so that I have more room and can work more efficiently. |

Development will be done in MS Visual Studio using C++ and VB6.  Project Planning will use MS Project 2000.  MS SourceSafe will be used to maintain source control.  Bug tracking will be done using Bugzilla.

# Testing:

Preliminary testing can be done using data that has already been collected with the current sonar system.  Field tests of the tracking algorithm using the current single beam hardware are tentatively planned, for early July, on the Copper River.  Further field tests may be conducted at a later date as, and if, needed.

Documentation:

According to the task list, software specifications will be written prior to coding.  User documentation will be written as an addendum to the current manual.  According to the task list, user documentation will be written during the testing phase.  The user documentation will be written to so as to conform to the style conventions used in the next edition of the users manual.

## Conclusion

I have found a challenging project topic that can be completed over the course of the summer.  The tracking features that I will be implementing are very important for the development of my employer’s product.  I have already started work on this topic and should be able to invest at least 30-40 hours / week in its timely completion.

# Footnotes

Although I will be responsible for algorithm integration, algorithm design and analysis will be do be my colleague Dr. Jae-Byung Jun.

The error rate is largely a result of undercounting due to acoustic shadowing.

Backward loop to show iterative revision have been intentionally omitted to improve clarity.

As opposed to fish tracking!