## Slide 1
Moose Forage Surveyor Final Presentation http://mhs.jimweller.net/

## Slide 2: Problem Domain
Moose Populations
  Eat current year growth (CYG) of tasty plants
  Grow or shrink proportional to tasty forage supply
Biologists
  Measure Current Year’s Growth (CYG)
  Calculate biomass of forage supply
  Project sustainable moose populations
Current techniques are time consuming
Dr. Spalinger suggests a sparse model
Model uses regressions and projections
Model built using computer and hardware

## Slide 3: Scenario
Agencies like the Forest Service give biologists a list of GPS waypoints in a comma separated values (CSV) file.
Biologists go to the waypoints
Biologists measure moose forage using Tablet PCs and hardware
Biologists then export the measurement data for each waypoint as a CSV file.

## Slide 4: Prototyping Life Cycle
Notes: Research Mon 1/30/06 Fri 4/14/06
Sampling and Biomass Research Mon 1/30/06 Fri 4/14/06
Hardware Research Mon 1/30/06 Fri 4/14/06
GUI Research Mon 1/30/06 Fri 4/14/06
Stats Research Mon 1/30/06 Fri 4/14/06
Implement Model in C# Mon 2/6/06 Mon 2/13/06
Polhemus Pen Mon 2/13/06 Mon 4/3/06
Polhemus Pen Prototype Mon 2/13/06 Mon 2/20/06
3drp server as windows service Mon 3/20/06 Mon 4/3/06
GUI Mon 2/20/06 Mon 4/3/06
Implement Model Import/Export Mon 2/20/06 Mon 2/27/06
Implement TreeView of Model Mon 2/27/06 Mon 3/6/06
Implement DataGrid Component Mon 2/27/06 Mon 3/6/06
Implement Waypoint Render Mon 3/6/06 Mon 3/13/06
Implement PlantPatch Render Mon 3/6/06 Mon 3/13/06
Model Import Wizard Prototype Wizard 1 Mon 3/13/06 Mon 3/20/06
Implement Save/Restore Mon 3/20/06 Mon 4/3/06
Prototyping 1 Tue 4/4/06 Mon 4/10/06
Prototyping 2 Mon 4/10/06 Mon 4/17/06
Prototyping 3 Mon 4/17/06 Mon 4/24/06
Design Presentation Tue 2/14/06 Tue 2/14/06
Final Presentations Sun 4/16/06 Sun 4/16/06
Final Deliverables Tue 5/2/06 Tue 5/2/06

## Slide 5: MVC Architecture
Model a framework to record CYG sampling
View readouts and realtime 2D/3D scenes
Control data with software and hardware

## Slide 6: Disciplined Management
Project Plan in MS Project
Blog at http://mhs.jimweller.net
Weekly+ Meetings with Dr. Spalinger

## Slide 7: Implemented in Visual Studio 2003
3D Pen as OLE control in C++
Application in C#
Highlights
  Hardware awareness
  3D using Direct3D
  2D using GDI+
  Ink Inputs
  XML serialization/deserialization
Notes: Microsoft IDE
Close to Java
Might prototype some things in VB forms

## Slide 8: Vital Statistics
Lines of Code: 8,500
Project Size in megs: 52
CVS Commits: 85
OO Classes: 35
Man hours: 296
Meetings: 20
Blog posts: 14
Pounds of Gear: 32.1

## Slide 9
Demonstration Movie
Here’s a 6 minute sample movie that shows some of the software’s capabilities
MHS Final.wmv

## Slide 10: Conclusions
Fun! Fun! Fun!
C# is sweet!
OLE is obtuse
Changing requirements means no sense of closure
MVC is useful paradigm
Prototyping like sculpture (chisel until perfect)
I could do this for a living 

## Slide 11
The End