## Slide 1: Requirements and Design Analysis http://mhs.jimweller.net/
Moose Habitat Surveyor (MHS)

## Slide 2: The Problem Domain How many sticks?
Biologists like guessing how many moose there will be
They measure and count the tasty moose sticks
Tasty moose sticks are called Current Year’s Growths (CYGs).
4 Predominent ways to measure
  Exhaustive measuring of complete plants and sites
  Static site grids much like archeology
  Impedance techniques like sonar and infrared
  Image processing techniques (aerial photos)

## Slide 3: The Problem Solution Counting all those sticks
Dr. Spalinger suggests a model where they measure 9 sticks per plant and then guess with statistics.
3 sticks per meter of depth
Use a computer and measuring tools
Biologists have USB toys for measuring.
That’s where we come in!

## Slide 4: The Scenario
Agencies like the Forest Service give biologists a list of GPS waypoints in a Comma Separated file (CSV).
Biologists go to the waypoints
Biologists measure moose forage using USB hardware and tablet PCs
Biologists then export the measurement data for each waypoint as a CSV file.
What no XML?

## Slide 5: The Requirements Must Should Could Would (MSCW)
Import GPS UTM latitude and longitude
Render and edit the process
Record PlantPatch’s species, distance and diameters
Sample PlantPatch’s CYGs
Export data to CSV
Time stamp data
Attach biologists names
Save/Load application state
Hardware sensor Status
Undo/redo
Statistical projections and analysis
XML input/output

## Slide 6: The Toys
Polhemus Patriot (3Drp)
Mitutoyo Calipers
Notes: Patriot is for 3d digitizing
60Hz per sensor
5 foot range
0.0015 inch precision
USB with a proprietary API
Mitutoyo calipers
1/100 millimeter precision
USB interface supports HID driver, just a keyboard

## Slide 7: The Plan: Management
Unknowns
  Client: Species first or species by patch?
  Hardware: Pen math? Coordinate translations?
  Software: 3Drp API is VC++ 6? Direct3D or VRML?
  Prototyping Lifecycle
Tracking and Visibility
  Project Plan in MS Project
  Blog at http://mhs.jimweller.net
  Weekly Meetings
  Disciplined Tracking

## Slide 8: The Plan: Schedule
Notes: Research Mon 1/30/06 Fri 4/14/06
Sampling and Biomass Research Mon 1/30/06 Fri 4/14/06
Hardware Research Mon 1/30/06 Fri 4/14/06
GUI Research Mon 1/30/06 Fri 4/14/06
Stats Research Mon 1/30/06 Fri 4/14/06
Implement Model in C# Mon 2/6/06 Mon 2/13/06
Polhemus Pen Mon 2/13/06 Mon 4/3/06
Polhemus Pen Prototype Mon 2/13/06 Mon 2/20/06
3drp server as windows service Mon 3/20/06 Mon 4/3/06
GUI Mon 2/20/06 Mon 4/3/06
Implement Model Import/Export Mon 2/20/06 Mon 2/27/06
Implement TreeView of Model Mon 2/27/06 Mon 3/6/06
Implement DataGrid Component Mon 2/27/06 Mon 3/6/06
Implement Waypoint Render Mon 3/6/06 Mon 3/13/06
Implement PlantPatch Render Mon 3/6/06 Mon 3/13/06
Model Import Wizard Prototype Wizard 1 Mon 3/13/06 Mon 3/20/06
Implement Save/Restore Mon 3/20/06 Mon 4/3/06
Prototyping 1 Tue 4/4/06 Mon 4/10/06
Prototyping 2 Mon 4/10/06 Mon 4/17/06
Prototyping 3 Mon 4/17/06 Mon 4/24/06
Design Presentation Tue 2/14/06 Tue 2/14/06
Final Presentations Sun 4/16/06 Sun 4/16/06
Final Deliverables Tue 5/2/06 Tue 5/2/06

## Slide 9: The Plan: Schedule
Notes: Research Mon 1/30/06 Fri 4/14/06
Sampling and Biomass Research Mon 1/30/06 Fri 4/14/06
Hardware Research Mon 1/30/06 Fri 4/14/06
GUI Research Mon 1/30/06 Fri 4/14/06
Stats Research Mon 1/30/06 Fri 4/14/06
Implement Model in C# Mon 2/6/06 Mon 2/13/06
Polhemus Pen Mon 2/13/06 Mon 4/3/06
Polhemus Pen Prototype Mon 2/13/06 Mon 2/20/06
3drp server as windows service Mon 3/20/06 Mon 4/3/06
GUI Mon 2/20/06 Mon 4/3/06
Implement Model Import/Export Mon 2/20/06 Mon 2/27/06
Implement TreeView of Model Mon 2/27/06 Mon 3/6/06
Implement DataGrid Component Mon 2/27/06 Mon 3/6/06
Implement Waypoint Render Mon 3/6/06 Mon 3/13/06
Implement PlantPatch Render Mon 3/6/06 Mon 3/13/06
Model Import Wizard Prototype Wizard 1 Mon 3/13/06 Mon 3/20/06
Implement Save/Restore Mon 3/20/06 Mon 4/3/06
Prototyping 1 Tue 4/4/06 Mon 4/10/06
Prototyping 2 Mon 4/10/06 Mon 4/17/06
Prototyping 3 Mon 4/17/06 Mon 4/24/06
Design Presentation Tue 2/14/06 Tue 2/14/06
Final Presentations Sun 4/16/06 Sun 4/16/06
Final Deliverables Tue 5/2/06 Tue 5/2/06

## Slide 10: The Path: Architecture
Create software to direct and record biologists’ field trips
Model a framework to CYG sampling
View realtime-ish 3d scenes
Control the model data with USB hardware
Model View Controller (MVC)

## Slide 11: The Path: MVC Architecture

## Slide 12: The Path: Model
FieldTrip
Façade interface class
Contains waypoints

## Slide 13: The Path: Model
Waypoint
Centered on GPS coordinate
25m radius
Contains PlantPatches

## Slide 14: The Path: Model
PlantPatch
An instance of a species
2 Diameters; longest and perpendicular
Contains CYGs

## Slide 15: The Path: Model
PlantPatch
Contains 9 CYGs 3
3 at each of 3 meters
CYGs referenced against random 3D point

## Slide 16: The Path: Controller
CurrentYearsGrowth
Respond to user interface and hardware
Manipulates the Model
3Drp will be external component

## Slide 17: The Path: View
Main has Picture, TreeView, Datagrid
Notes: Menus
Right click menus on waypoints for adding new plant patch and plant patch wizard

## Slide 18: The Path: View
Sampling wizard walks biologists through a waypoint
81 ops per patch

## Slide 19: Implementation
Win32 3Drp service must be C++
Application main could be C#, Java, VB, or anything. Hmm…
Notes: Microsoft IDE
Close to Java
Might prototype some things in VB forms

## Slide 20: The End